Product Goal

# 1. Project Overview

Project Name: Understanding from Numerical Control Driven machine

Business Case: To analyze information collected by the numerical control and stored in high frequency to bring human-understandable hints.

Objective: Develop a user-friendly system that processes data, track energy use and generate alerts.

# 2. Scope

In Scope :

- Data collection and structuring from the Numerical Control Driven machine system.

- Analysis of the operational periods, sequences and energy metrics.

- Development of an interface for data visualization.

- Detection of anomalies and contextual alerts.

- Documentation of methodology and algorithms.

Out of Scope :

- Direct machine control or hardware modifications.

- Integration into existing industrial control systems.

- Predictive maintenance application.

# 3. Success Criteria

- User-friendly visualization of results through the interface

- Data processing

- Provide alerts

- Accurate estimation of energy demand per program

- Documentation

# 4. Key Needs / Requirements

- Identify operation periods and working segments.

- Create a UI for easy interaction.

- Detect repeated operation sequences.

- Determine timing and energy demands per program.

- Identify relevant variables affected by operations.

- Determine alerts and contextualize them.

- Document the approach and algorithms.

- Access to data (PostgreSQL connection).

# 5. Constraints

- Time/planning

- Limited data processing capacity (high frequency)

- Data quality: large dataset may contain missing or noisy values

# 6. Assumptions

- All necessary data is provided

- The provided data is accurate and reliable

- The data comes from the same machine

- Energy demand can be estimated from available variables without installing new sensors

# 7. Stakeholders

- Product Owner: Joaquin Ordieres

- Users: factory operators / supervisors / maintenance team / data analysts

- Developers: us

# 8. Timeline / Milestones

- Sprint 1: 29/09/2025 – 12/10/2025 – Identify the relevant data from the database to have a clear dataset ready for use and analysis.

- Sprint 2: 13/10/2025 – 26/10/2025 – Define the interface requirements, implement the first requirement — “display the machine’s operational status” — on the data layer, and initiate the backend structure.

- Sprint 3: 27/10/2025 – 09/11/2025 – Create the mockup of the interface and identify the variables required to display the results for the backend team. Implement the second requirement — “display alerts” — on the interface layer, and develop a functional backend response for the first requirement — “display the machine’s operational status.”

- Sprint 4: 10/11/2025 – 23/11/2025

- Sprint 5:  24/11/2025 – 07/12/2025

- Sprint 6: 08/12/2025 – 22/12/2025