Sprint End Report

Sprint: S1 
Sprint Dates: 29/09/2025 – 12/10/2025
Sprint Goal: : Define interface requirements, implement the first requirement — “display the machine’s operational status” — on the data layer, and initiate backend structure.
Product Owner: Joaquin Ordieres
Scrum Master: G.Muller
Team Members: Sandini Suraweera, Léo Marquant, Auxence Letellier, Jairo Paez Leal, Lorenzo Niola, Hawazen Hawalah, Tim Haubner, Anna Gyllerup, Tora Fredheim, Gabrielle Muller

# Sprint Review Meeting Details

| Date of Meeting | 13/10/2025 |
| --- | --- |
| Start Time | 14:30 |
| End Time | 15:00 |
| Duration | 00:30 |
| Location / Mode | In-person / Online |
| Participants | Team members |

# Sprint Review (Demonstration of Increment & Feedback)

| Increment / Feature | Description | Demo Status (Done/Partial) | Stakeholder Feedback | Action Items /Owner |
| --- | --- | --- | --- | --- |
| Feature 1 – Finding Relevant Day | First method implemented: selecting the day in the database with the highest number of records to represent activity. Second Implemented method: grouping all days by activity level (number of records) into 10 deciles, selecting one representative day per group. | Done | First approach is simple and functional but may not fully capture typical machine behavior. Second approach considered robust and representative. |  |
| Feature 2– Machine Operational State Detection (Data Layer) | Initial exploration of machine working/idle detection. Proposal tested using six key variables with a dynamic threshold (state = working if > 3 variables changed). | Partial | Promising results, but limited robustness, recommended to test alternative methods with more variables and dynamic time windows. | Develop and evaluate a new proposal in Sprint 2. (Owner: Data team) |

# Sprint Retrospective (Team Reflection & Improvements)

| Category | Observations | What Went Well | What Can Be Improved | Action Items / Owner |
| --- | --- | --- | --- | --- |
| Process | Focus on exploration data analysis. | Clear progress on first functional tests. | Start Working on backend and interface at the same time | Think about the structure of the interface (Owner: UI/UX team) Get a better understating of what is expected from the backend team (Owner: Backend team) |
| Communication | Good internal collaboration within the data subteam. | Frequent updates through WhatsApp group and informal meetings. | Limited cross-team sync (interface/backend/data). | Organize short check-in between the sprint (Owner: G. Muller) |
| Tools / Environment | Data extraction and cleaning environment functional. | Efficient workflow. | Need better tracking of intermediate results. | Centralize test outputs in shared repository. (Owner: Data team) |

# Summary & Next Steps

- Key Takeaways:

  - First detection logic and day-selection methods were successfully explored.

  - Both features provided useful insights but require further refinement.

  - Backend structure initialization postponed until the data layer stabilizes.

- Improvements for Next Sprint:

  - Implement and test new methods for machine state.

  - Develop a new method for representative days.

  - Start integrating outputs with the backend for visualization.

- Additional Notes / Decisions:

  - /