Sprint End Report

Sprint: S2
Sprint Dates: 13/10/2025 – 26/10/2025
Sprint Goal: Refine data analysis and machine state detection methods, document the interface requirement.
Product Owner: Joaquin Ordieres
Scrum Master: G.Muller
Team Members: Sandini Suraweera, Léo Marquant, Auxence Letellier, Jairo Paez Leal, Lorenzo Niola, Hawazen Hawalah, Tim Haubner, Anna Gyllerup, Tora Fredheim, Gabrielle Muller

# Sprint Review Meeting Details

| Date of Meeting | 26/10/2025 |
| --- | --- |
| Start Time | 16:45 |
| End Time | 17:00 |
| Duration | 00:15 |
| Location / Mode | In-person / Online |
| Participants | All team members |

# Sprint Review (Demonstration of Increment & Feedback)

| Increment / Feature | Description | Demo Status (Done/Partial) | Stakeholder Feedback | Action Items/Owner |
| --- | --- | --- | --- | --- |
| Feature 1 – Machine State Detection (Data Layer) | Further development of the working/idle detection logic. Implemented a new proposal with 16 selected variables and creation of an activity_score metric. The Elbow method was applied to determine the optimal threshold. | Done | Good progress — method more stable and interpretable. |  |
| Feature 2 – Interface Requirements Documentation | Created a detailed document defining all interface requirements, | Done | Some requirements might be too complicated/ambitious to fulfill | Detail variables needed from the data layer and expected backend responses. (Owner: All team, supervised bu UI/UX team) |

# Sprint Retrospective (Team Reflection & Improvements)

| Category | Observations | What Went Well | What Can Be Improved | Action Items / Owner |
| --- | --- | --- | --- | --- |
| Process | Clearer sprint scope and good task ownership. | Smoother coordination. | Interface mockups started late, limiting feedback. | Prepare visual prototypes earlier in Sprint 3. (Owner: UI/UX Team) |
| Communication | Cross-team communication improved compared to S1. | Regular syncs between subteams. | / | / |
| Tools / Environment | Shared repositories and documentation structured. | Git usage consistently and clear. | / | / |

# Summary & Next Steps

- Key Takeaways:

  - Data models for machine state detection and representative days are now nearly validated.

  - Interface requirements are formally defined, starting to create alignment between teams.

- Improvements for Next Sprint:

  - Extend detection to 3 machine states (working / idle / intermediate).

  - Start API development and connect backend to interface mockup.

  - Begin alert generation and visualization logic.

- Additional Notes / Decisions: